# TEST PLAN

## CCST Project – Testing of ePariksha Platform

- Introduction

- Project Overview

- Testing Scope

- Test Strategy

- Test Types

- Test Environment

- Tools & Technologies

- Team Roles & Responsibilities

- Entry & Exit Criteria

- Testing Deliverables

- Defect Management

- Test Data Management

- Automation Constraints

- Risks & Mitigation

- Test Closure

- Approval

- Mapping of critical workflows to test Scenarios

- Identification of Critical for automation

## 1. Introduction

This Test Plan document defines the scope, strategy, approach, resources, and schedule for testing the ePariksha Platform, a web-based MCQ examination system developed and hosted by CDAC – ACTS (ASD Software Division).
The objective of testing is to ensure that the application functions correctly, reliably, efficiently, and securely for all defined user roles.

## 2. Project Overview

- Project Name: CCST – Testing of ePariksha Platform

- Organization: CDAC – ACTS (ASD Software Division)

- Application Type: Web-based MCQ Examination System

- Application URL:
http://ccst-testvm.pune.cdac.in:8080/epAdmin/index.jsp

- Project Duration: 3 Weeks

### User Roles Under Test

- Admin (Super User)

- Examiner (Course Coordinator)

- Examinee (Candidate / Student)

## 3. Testing Scope

### 3.1 In-Scope

- Manual functional testing for all user roles

- Automation testing using Selenium WebDriver with Java

- Smoke testing

- Regression testing

- Role-based access and authorization validation

- End-to-end examination workflow testing

- Cross-browser testing on local browsers (Chrome, Firefox, Edge)

- Continuous Integration execution using Jenkins

- Performance testing (basic response time and stability checks)

- Security testing (basic authentication and authorization validation)

### 3.2 Out-of-Scope

- Advanced load and stress testing

- Advanced security penetration testing

- API testing

- Cloud-based testing

## 4. Test Strategy

### 4.1 Manual Testing Strategy

Manual testing will be conducted to validate:

- Functional correctness of Admin, Examiner, and Examinee workflows

- Positive, negative, and boundary value scenarios

- Excel-based bulk upload functionality

- End-to-end examination lifecycle

- System constraints and validation rules

### 4.2 Automation Testing Strategy

Automation testing will be implemented selectively to ensure stability and repeatability.

- Automation Tool: Selenium WebDriver

- Programming Language: Java

- Test Framework: TestNG

- Design Pattern: Page Object Model (POM)

- IDE: Eclipse IDE

- Smoke test suite

- Regression test suite

- Authentication workflows

- Core examiner functionalities

- Candidate examination happy-path scenarios

## 5. Test Types

- Smoke Testing

- Functional Testing

- Regression Testing

- UI Validation Testing

- Cross-Browser Testing (local)

- Performance Testing (basic)

- Security Testing (basic)

## 6. Test Environment & Execution

### Execution Details

- Test execution will be performed from local test machines

- The application under test is hosted on CDAC servers and accessed via web browsers

- Automation execution will be performed locally and through Jenkins CI

### Supported Browsers

- Google Chrome

- Mozilla Firefox

- Microsoft Edge

### Operating System

- Windows

## 7. Tools & Technologies

| Category | Tool |
| --- | --- |
| Automation Tool | Selenium WebDriver |
| Programming Language | Java |
| Test Framework | TestNG |
| IDE | Eclipse IDE |
| CI Tool | Jenkins |
| Test Case Management | Excel |
| Defect Tracking | Excel |
| Version Control | GitHub |

## 8. Team Roles & Responsibilities

| Name | Project Role | Responsibility |
| --- | --- | --- |
| Vivek Tiwari | Project Lead & Automation Tester | Test planning, coordination, automation framework design, automation execution, and reporting |
| Tilak Shivaji Shelke | Automation Tester & Course Coordinator | Automation execution, CI execution, and examiner workflow validation |
| Manoj Ambhore | Admin (Super User) & Automation Tester | User, course, examiner, report management, And Performance test execution |
| Vishvjeet Singh Chauhan | Examinee (Candidate) | Candidate-side exam execution and validation |
| Gita Gosavi | Project Guide | Review, guidance, and approval |

## 9. Entry & Exit Criteria

### Entry Criteria

- Application accessible on CDAC server

- Test environment configured

- Test data prepared

- Test cases reviewed and approved

### Exit Criteria

- All planned test cases executed

- Smoke, regression, performance, and security checks completed

- Test Summary Report approved

## 10. Testing Deliverables

The following deliverables will be produced during the testing of the ePariksha Platform.

### 10.1 Deliverables Table

| Sr. No | Deliverable Name | Description | Prepared By | Applicable Phase |
| --- | --- | --- | --- | --- |
| 1 | Test Plan | Defines testing scope, strategy, resources, schedule, and risks | Project Lead | Test Planning |
| 2 | Test Scenarios | High-level testing scenarios derived from system requirements | Team | Test Case Design |
| 3 | Test Cases | Detailed test cases with steps and expected results | Team | Test Case Design |
| 4 | Test Data | Dummy data for Admin, Examiner, and Examinee roles | Team | Environment Setup |
| 5 | Test Execution Report | Records executed test cases with pass/fail status | Team lead | Test Execution |
| 6 | Defect Log | Logs defects identified during testing with severity and status | Team | Test Execution |
| 7 | Automation Scripts | Selenium automation scripts for selected test cases | Automation Testers | Test Execution |
| 8 | Automation Execution Report | Results of automation runs executed locally and via CI | Automation Testers | Test Execution |
| 9 | Regression Test Report | Results of regression testing after defect fixes | Automation Testers | Test Execution |
| 10 | Test Summary Report | Overall testing outcome, metrics, risks, and sign-off | Project Lead | Test Reporting |
| 11 | Test Closure Report | Formal confirmation of completion of testing activities | Project Lead | Test Closure |

### 10.2 STLC-wise Deliverables Mapping

| STLC Phase | Deliverables |
| --- | --- |
| Requirement Analysis | Application workflow |
| Test Planning | Test Plan |
| Test Case Design | Test Scenarios, Test Cases |
| Environment Setup | Test Data |
| Test Execution | Test Execution Report, Defect Log, Automation Scripts |
| Test Reporting | Automation Execution Report, Regression Test Report, Test Summary Report |
| Test Closure | Test Closure Report |

## 11. Defect Management

- Defect Tracking Method: Excel-based defect log

- Defects will be recorded with defect ID, description, severity, status, and remarks

- Defect lifecycle:
New → Open → Fixed → Retest → Closed

## 12. Test Data Management

- Dummy courses, modules, and exams will be created for testing

- Test PRNs will follow system constraints (minimum 9 digits)

- Separate test data will be maintained for each user role

- Test data will be reused where applicable without impacting live data

## 13. Automation Constraints

- Real-time exam timers are not fully automatable

- Exam submission requires manual verification

- Result visibility depends on examiner configuration

- Automation is limited to stable and low-risk application areas

## 14. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Dynamic exam behavior | Manual validation |
| Limited automation feasibility | Selective automation strategy |
| CI execution issues | Backup local execution |
| Performance degradation | Early performance checks |
| Unauthorized access risk | Role-based security validation |
| Test data inconsistency | Controlled dummy test data |
| Server unavailability | Planned execution windows |

## 15. Test Closure

Testing activities will be formally closed after:

- Completion of all planned test executions

- Approval of the Test Summary Report by the Project Guide

## 16. Approval

| Name | Role |
| --- | --- |
| Gita Gosavi | Project Guide |

## 17. Mapping of Critical Workflows to Test Scenarios

The following table maps identified critical workflows of the ePariksha Platform to corresponding test scenarios to ensure complete coverage of business-critical functionality.

### 17.1 Critical Workflow to Test Scenario Mapping

| Workflow ID | Critical Workflow | Test Scenario ID | Test Scenario Description |
| --- | --- | --- | --- |
| CW-01 | User Authentication & Authorization | TS-01 | Verify login with valid credentials for all roles |
| CW-01 | User Authentication & Authorization | TS-02 | Verify login failure with invalid credentials |
| CW-01 | User Authentication & Authorization | TS-03 | Verify role-based access restrictions |
| CW-02 | Admin Management Workflow | TS-04 | Verify creation of Examiner and Examinee users |
| CW-02 | Admin Management Workflow | TS-05 | Verify course and batch creation |
| CW-03 | Examiner (Course Coordinator) Workflow | TS-06 | Verify question bank creation |
| CW-03 | Examiner (Course Coordinator) Workflow | TS-07 | Verify exam creation and scheduling |
| CW-04 | Examinee Examination Workflow | TS-08 | Verify candidate exam access |
| CW-04 | Examinee Examination Workflow | TS-09 | Verify answer selection and navigation |
| CW-04 | Examinee Examination Workflow | TS-10 | Verify exam submission |
| CW-05 | Examination Integrity Workflow | TS-11 | Verify prevention of multiple logins |
| CW-05 | Examination Integrity Workflow | TS-12 | Verify behavior on browser refresh |
| CW-06 | Result Processing & Visibility | TS-13 | Verify result generation after submission |
| CW-06 | Result Processing & Visibility | TS-14 | Verify result visibility based on examiner settings |
| CW-07 | Error Handling & Recovery | TS-15 | Verify system behavior during network interruption |

## 18. Identification of Critical Workflows for Automation

Automation is applied selectively to stable, repetitive, and high-risk workflows. Real-time and time-sensitive scenarios are excluded from automation.

### 18.1 Automation Suitability Analysis

| Workflow ID | Critical Workflow | Automation Feasibility | Automation Remarks |
| --- | --- | --- | --- |
| CW-01 | User Authentication & Authorization | High | Stable and repeatable login scenarios |
| CW-02 | Admin Management Workflow | Medium | User and course creation can be automated |
| CW-03 | Examiner Workflow | Medium | Exam creation without timer dependency |
| CW-04 | Examinee Examination Workflow | Low | Timer-based and real-time constraints |
| CW-05 | Examination Integrity | Low | Requires manual validation |
| CW-06 | Result Processing & Visibility | High | Result display and access validation |
| CW-07 | Error Handling & Recovery | Low | Network interruption scenarios are manual |

## 18.2 Critical Workflows Selected for Automation

Based on feasibility analysis, the following workflows are selected for automation:

- User authentication and role-based access validation

- Admin user and course management

- Examiner exam creation (non-timer dependent scenarios)

- Result visibility and access control

- Smoke and regression scenarios for stable functionalities

Automation execution will be performed using Selenium WebDriver with Java and TestNG, executed locally and through Jenkins CI.

## 18.3 Critical Workflows Excluded from Automation

The following workflows will be tested manually due to real-time or system constraints:

- Live exam timer behavior

- Network failure during exam submission

- Browser refresh restrictions during examination

- Simultaneous user session handling